## Slide 1: Status Report: The Survivors
Corey Brown, Trevor Cantrell, Dennis Mesina, Gill Harjinder, Austin Lingenfelter • 11.07.2016

## Slide 2: Overview
Expected Completion
December 1, 2016
Recent progress
Development of Isometric Map
GUI design confirmed
Movement of AI

## Slide 3: Progress - GUI
Accomplishment 1
The Layout and design has been confirmed.
Script to manage GUI is in development.

## Slide 5: Progress - Isometric Map
Accomplishment 1
Grid has been applied to to the map.
  This will allow for more simple building placement

## Slide 6: Progress - AI
Accomplishment 1
The AI has been developed to react to the presence of nearby survivors.

## Slide 7: Schedule

## Slide 8
11.15.16
Implement the GUI to the Game
11.20.16
Implement survivor movement routines
11.22.16
Implement finalized Map design
11.28.16
Add last minute touches to the “Zombies” and player interaction
12.01.16
Publication of final product.

## Slide 9: Next steps
GUI
Implement in Unity with script.
Isometric Map
Add buildings and environmental features
AI
Work on the movement of the survivors.

## Slide 10: Questions?